Minutes (taken by Kevin) 09/04/2018

For this meeting we undertook a “Sprint retrospective” reviewing how things have gone in the project so far and what was and what was not working. It was agreed that there may be some communication issues.

Issues: much of the work is done is done compartmentally with members working in isolation from one another.

On the plus side the work is getting done in this manner.

This may have the disadvantage of multiple versions of the same functionality causing complications with putting everything together down the line. There is a need to test everything together to see how it all works as a whole.

It was agreed that there was a need for more communication on and off telegram, but in the case of face to face communication holidays etc. had hindered this.

**Rachel**- Product management system developed. Volunteered to merge everything we have been working.

**Lorraine**- has user profile management completed including profile editing when profile is created and is moving on to get notifications working.

**Sean**- Developed front end. Working on product details display and front UI image display and getting familiar with firebase.

**Kevin**- has user geolocation and nearby store locator. Is going to add user customisation (set search radius etc.).