Minutes – 12/03/2018

* Discussed the layout of the website and talked about the need to have definite roles so that we can make some progress on the project.
* Sean will start to focus on the front end /graphics.
* Lorraine will work on displaying the user’s profile and also properly design the database.
* Kevin has started to look at geolocation.
* We discussed progress with the domain name – should be sorted today.
* We had our Sprint Review meeting. We demoed the app running on the server. Showed that the user was now able to register, their details being saved, log in and log out all working. Also told how we are now able to upload photos. Talked about what we are doing now and an update on the domain name and ssl.
* Kevin advised that we are not here for the next three Mondays. Advised that we keep in touch, try to stick to the schedule and if there are any issues to keep him informed.
* We need to organise a proper meeting on Thurs or Fri before we break up for the holidays.